DevOps Pipeline for a Housing Society Billing Portal

Week 2 – Agile Planning and DevOps Workflow

# 1. Week 2 Objective

The objective of Week 2 is to plan the development work using Agile practices. The project requirements are converted into user stories and acceptance criteria, organized into a product backlog, mapped to the 15-week plan, and supported by a Definition of Done and a DevOps lifecycle from development to operations.

# 2. User Stories and Acceptance Criteria

US01 – User/Account Setup

As a society administrator, I want to create and manage resident accounts so that resident information can be maintained digitally.

Acceptance Criteria:

Admin can enter resident details.

Required fields are validated.

Valid resident information is saved.

Admin can view resident information.

US02 – Transaction Entry

As an accountant/treasurer, I want to enter billing and payment transactions so that financial records remain updated.

Acceptance Criteria:

User can select a resident.

User can enter transaction type and amount.

The amount must be valid.

A valid transaction is stored.

The transaction appears in transaction history.

US03 – Transaction Validation

As a system user, I want transaction information to be validated so that incorrect records are not stored.

Acceptance Criteria:

Mandatory fields are checked.

Transaction amount must be greater than zero.

Invalid data produces an appropriate error.

Invalid transactions are not saved.

US04 – Summary View

As a resident, I want to view my billing summary so that I can understand my payment status.

Acceptance Criteria:

Total billed amount is displayed.

Total paid amount is displayed.

Pending amount is displayed.

Transaction history is available.

US05 – Download Receipt/Status

As a resident, I want to download my receipt or billing status so that I have a record of my payment information.

Acceptance Criteria:

User can select a valid transaction or status.

Receipt/status is generated.

The generated document can be downloaded successfully.

# 3. Product Backlog

| ID | Backlog Item | Priority | Status |
| --- | --- | --- | --- |
| US01 | User/account setup | High | To Do |
| US02 | Transaction entry | High | To Do |
| US03 | Transaction validation | High | To Do |
| US04 | Summary view | High | To Do |
| US05 | Receipt/status download | High | To Do |
| DEV01 | Git/GitHub setup | High | To Do |
| DEV02 | Branching and pull requests | High | To Do |
| DEV03 | Jenkins continuous integration | High | To Do |
| DEV04 | Jenkins pipeline and deployment | High | To Do |
| DEV05 | Selenium testing | High | To Do |
| DEV06 | Docker containerization | High | To Do |
| DEV07 | Jenkins + Docker continuous deployment | High | To Do |
| DEV08 | Ansible/Puppet configuration management | High | To Do |
| DEV09 | Provisioning, health check and recovery | High | To Do |
| DEV10 | Final release and documentation | High | To Do |

# 4. 15-Week Sprint Plan

| Week | Sprint Activity | Main Deliverable |
| --- | --- | --- |
| 1 | Problem Definition and Scope | Problem statement, stakeholders, objectives, constraints and MVP scope |
| 2 | Agile Planning and DevOps Workflow | Backlog, task board, sprint plan, Definition of Done and workflow |
| 3 | Requirements, Architecture and Technology Setup | SRS summary, use-case/architecture diagrams, data model, API list and local setup |
| 4 | Git and GitHub Repository Initialization | Repository, README, .gitignore, issues and branch policy |
| 5 | Feature Development with Branching | Working feature, feature branch, pull request, review and merge |
| 6 | MVP Completion and Git Collaboration | Functional MVP, merge-conflict resolution, tag and release-ready baseline |
| 7 | Jenkins Installation and Continuous Integration | Jenkins job, build log, trigger evidence and artifact |
| 8 | Pipeline as Code and Server Deployment | Jenkinsfile, successful pipeline and deployed application |
| 9 | Selenium Test Design and Local Execution | Test plan, Selenium scripts, local report and failure evidence |
| 10 | Continuous Testing in Jenkins | Jenkins test report, failed pipeline, defect correction and successful rerun |
| 11 | Docker Image and Container Lifecycle | Dockerfile, image details, command log and running container |
| 12 | Jenkins-Docker Continuous Deployment | Versioned image, registry evidence and automated container deployment |
| 13 | Configuration Management | Configuration specification and Ansible playbook or Puppet manifest |
| 14 | Provisioning and Reliability Validation | Provisioned environment, idempotency, health check and rollback/recovery |
| 15 | Final End-to-End Release | Final repository, documentation, demonstration, presentation and viva |

# 5. Kanban Task Board

The project will use a simple Kanban workflow to track work. Tasks move from To Do to In Progress, then Testing, and finally Done.

| TO DO | IN PROGRESS | TESTING | DONE |
| --- | --- | --- | --- |
| US01 – User/account setup |  |  |  |
| US02 – Transaction entry |  |  |  |
| US03 – Validation |  |  |  |
| US04 – Summary |  |  |  |
| US05 – Receipt/status |  |  |  |
| DEV01 – Git/GitHub |  |  |  |
| DEV03 – Jenkins |  |  |  |
| DEV05 – Selenium |  |  |  |
| DEV06 – Docker |  |  |  |
| DEV08 – Ansible |  |  |  |

Example task movement:

To Do → US01: User Account → In Progress → Testing → Done

# 6. Definition of Done

A task or user story is considered complete when all applicable conditions below are satisfied:

The requirement is clearly understood and implemented.

The code/task is committed to Git using a meaningful commit message.

Required validation is implemented.

Required tests are completed.

The project builds successfully.

No critical defect remains for the completed task.

The feature/task can be demonstrated successfully.

Relevant documentation is updated.

Required screenshots or other evidence are captured.

# 7. DevOps Lifecycle

The Housing Society Billing Portal follows a continuous DevOps lifecycle in which planning and feedback are connected to development, integration, testing, deployment and operations.

PLAN → DEVELOP → GIT/GITHUB → JENKINS → BUILD → TEST → DOCKER → DEPLOY → OPERATE → MONITOR → FEEDBACK → PLAN

Project-specific workflow:

Developer → Git/GitHub → Jenkins → Maven Build → Selenium Quality Gate → Docker Image/Container → Ansible/Puppet Provisioning → Deployment → Health Check/Operations

# 8. Week 2 Deliverables Checklist

☐ User stories

☐ Acceptance criteria

☐ Product backlog

☐ Kanban/Scrum task board

☐ 15-week sprint plan

☐ Definition of Done

☐ DevOps lifecycle workflow diagram

☐ Screenshots/evidence saved in the project documentation

# 9. Week 2 Completion Status

Week 2 planning is complete when the user stories, acceptance criteria, backlog, task board, 15-week plan, Definition of Done and DevOps workflow have been reviewed and accepted as the working plan for the project.